|  | Project Name: City of Cayce GIS Implementation |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Prepared by: Harrison DeFord |  |  |  |  |  |  |
|  | Date: December 6, 2025 |  |  |  |  |  |  |
| Key Stakeholders (Distribution Schedule) ▼ | Stakeholder Issue(s) | Key Messages to Communicate | Communication Method(s) (written, one-on-one, electronic, meetings, etc.) | Description of Specific Communications (content, format, level of detail, etc.) | Timing Issues (Frequency, key events / cycle) | Last Communication (Date / Time) Note if off schedule | Other (Owner) |
| Executive Committee | Funding. Adherence to Comprehensive Plan priorities. Timeliness of implementation. | Alignment of phases of implementation with strategic objectives. Alternative funding sources, such as grants or enterprise funding opportunities. Timeline adherence and cost savings to date. | Ad-hoc email communication. Weekly summary email of the week’s updates. Monthly in-person committee meeting, which will have a virtual component for required stakeholders who cannot attend on-site. | Ad-hoc communication includes updates requiring immediate attention, such as grants with deadlines. Weekly summary informs on planning progress and alignment with objectives and includes milestones and updates on goals. Monthly meeting provides opportunities for feedback and discussion. The communications will be higher level with regards to GIS, but very detailed when discussing funding sources, amounts, and budgets. | Schedule may be offset or adjusted if funding emergencies or large milestones are encountered. If schedule is changed, communication log will be updated accordingly. | Last communication was immediately prior to this report, to ensure stakeholder support and resource availability. | GIS manager |
| Lexington County GIS section | Data transfer and inheritance. GIS process migration. | Infrastructure updates. Inherited data quality and accuracy concerns. Available resources to assist with data and process migration. | Ad-hoc email communication. Weekly in-person meetings, rotating between City and County facilities. | Weekly meetings will involve GIS managers, database administrators, GIS technicians and analysts, and other technical staff from both City (as hired) and County. These meetings will discuss data quality concerns, knowledge transfer strategies, and allow City personnel to ask County staff questions regarding infrastructure and workflow. Email communication will be used when specific, time-sensitive questions arise. | Schedule may be adjusted in case of emergency. If schedule is changed, communication log will be updated accordingly. | Last communication was by email before this report. It was between respective GIS managers. | GIS manager |
| Vendors | Funding, as it pertains to purchasing. Product requirements from technical seminar. | Available budget (particularly capital budget). Any changes in information product requirements, including inputs, outputs, processing, and usage. | Initially, vendors will respond to a request for proposals (RFP). After a vendor has been selected based on information product requirements and price, the GIS manager and product manager will communicate with vendor representatives. | Vendor proposals will be accepted for 6 weeks after RFP distribution. After a proposal has been selected, a sales representative for the vendor will communicate with the GIS manager and product manager to negotiate contract scope, licensing, etc. The GIS manager will immediately inform the product manager and vendor representative if scope changes or if there are updated requirements based on new information products which align with City priorities. The vendor representative will be responsible for informing City managers about product upgrades, changes, vulnerabilities, or downtime in a timely fashion so that necessary information can be disseminated to GIS users. | There will be a reoccurring semiannual meeting with the vendor to stay informed on product updates and impending changes, such as deprecations or fee changes. GIS manager will immediately inform vendor if there are changes necessary in contract scope, such as additional licensees or additional product functionality. | RFPs have not been distributed yet, pending executive committee approval and budget availability. | GIS manager, IT product manager |
| Taxpayers / general public | Project timeliness and milestones. Cost savings and public utility. | Project completion date. Public-facing information product capabilities, location, and release date. Documentation of cost savings and increased benefits to users. County GIS products which will now be handled by the City, including changes in public pricing if applicable. | Monthly newsletters or mailing list. City of Cayce website updates. Updates at Comprehensive Plan public meetings. GIS manager will be present at budget meetings and other community feedback forums to answer questions related to GIS. | Newsletter and website updates will contain information regarding changes in project schedule (whether implementation is ahead of or behind schedule). They will also provide information on previous County GIS products which will now be handled locally. Public meeting updates and question responses will discuss why project timelines have changed, if so, and how it impacts the project overall. To build up public buy-in, monthly updates will include descriptions of cost avoidance and benefits to the City. This may include descriptions of upcoming GIS products, including new ones which offer functionality that was not previously available to the public. | Public input should be considered, but not have too large an impact on GIS implementation. Implementation milestones will be shared with the public via the same channels. | Once funding has been secured, the first newsletter will be distributed. The GIS manager will explore the possibility of Lexington County distributing information as well. | GIS manager, communications department |